TEST PLAN – Restful-Booker API

1. Test Plan Identifier

Test Plan ID: RB-API-TP-01
Version: 1.0
Application: Restful-Booker API
Prepared By: QA Team
Date: DD/MM/YYYY

2. Introduction

2.1 Purpose

The Test Plan defines the strategy, scope, objectives, resources, and schedule for testing the Restful-Booker API. It ensures that the authentication and booking management features meet functional, performance, and security requirements.

2.2 Background

The Restful-Booker API allows hotel booking operations through REST endpoints. It features authentication (token-based), booking CRUD operations, and a health check service.

3. Test Items

The following API endpoints are included:

3.1 Authentication

- POST /auth – Token generation

3.2 Booking Operations

- GET /booking – Retrieve all booking IDs (with optional filters)

- GET /booking/:id – Retrieve specific booking details

- POST /booking – Create booking

- PUT /booking/:id – Full update (requires authentication)

- PATCH /booking/:id – Partial update (requires authentication)

- DELETE /booking/:id – Delete booking (requires authentication)

3.3 Health Check

- GET /ping – API availability check

4. Features to be Tested

| Feature | Description |
| --- | --- |
| Authentication | Token generation & access control |
| Booking Retrieval | Fetch all booking IDs, fetch booking by ID |
| Booking Creation | Create new booking with valid & invalid payload |
| Booking Update | Full & partial updates with authorization |
| Booking Deletion | Token-based deletion of bookings |
| Health Check | Validate service availability |

5. Features Not to be Tested

- UI validation (no UI available)

- Database validation

- Load/performance testing beyond basic responsiveness

- Third-party integrations (not applicable)

6. Approach / Testing Strategy

6.1 Functional Testing

Each endpoint will be tested using:

- Valid inputs

- Invalid inputs

- Edge cases

- Boundary values

6.2 API Testing Approach

- Tools: Postman, Newman, REST Assured (optional for automation)

- Input formats: JSON, XML where applicable

- Verify:

  - Status codes

  - Response body

  - Headers

  - Error messages

  - Authentication handling

  - Data persistence

6.3 Security Testing

- Token-based access control

- Behavior with invalid, expired, or missing tokens

- Attempting restricted operations without authorization

6.4 Negative Testing

- Missing fields

- Invalid data types

- Invalid booking IDs

- Incorrect HTTP methods

- Random string inputs

6.5 Regression Testing

Re-execute critical tests after fixes or enhancements.

6.6 Acceptance Testing

Validate endpoints according to functional requirements for final signoff.

7. Test Pass/Fail Criteria

7.1 Pass Criteria

- API returns correct status codes and response structures

- Critical functionality works without defects

- Authentication validates protected endpoints

7.2 Fail Criteria

- Incorrect status codes

- Data corruption or mismatch

- Unauthorized access possible

- Deviations from expected behavior

8. Suspension & Resumption Criteria

8.1 Suspension

Testing will be paused if:

- API becomes inaccessible

- Critical blocker defects prevent further testing

- Authentication service is down

8.2 Resumption

Testing resumes after:

- Server/API becomes stable

- Critical issues are resolved

9. Test Deliverables

- Test Plan

- Test Scenarios

- Test Cases

- Test Execution Report

- Defect Report

- Traceability Matrix

- Automation Scripts (if applicable)

10. Testing Environment

10.1 Environment Details

| Component | Details |
| --- | --- |
| Base URL | https://restful-booker.herokuapp.com |
| Tools | Postman, REST Assured (optional), JSON Validator |
| Supported Formats | JSON, XML |
| Authentication | Token-based |

10.2 Hardware & Software Requirements

- Windows/macOS/Linux

- Internet access

- Postman v10+

- Java (if using REST Assured)

11. Test Data

11.1 Sample Test Data

Authentication:

- username: admin

- password: password123

Booking data examples:

- Valid: normal strings, valid dates, positive integers

- Invalid: blank fields, wrong date formats, strings in number fields

12. Roles & Responsibilities

| Role | Responsibility | Owner |
| --- | --- | --- |
| QA Lead | Test planning, resource allocation | TBD |
| QA Engineer | Test case design & execution | TBD |
| Automation Engineer | Script development | TBD |
| Developer | Defect fixing | TBD |
| Product Owner | Requirement confirmations | TBD |

13. Schedule & Milestones

| Activity | Timeline |
| --- | --- |
| Requirement Review | DD/MM – DD/MM |
| Test Planning | DD/MM – DD/MM |
| Test Case Creation | DD/MM – DD/MM |
| Test Execution | DD/MM – DD/MM |
| Regression Testing | DD/MM – DD/MM |
| Sign-off | DD/MM |

14. Risks & Mitigation

| Risk | Impact | Mitigation |
| --- | --- | --- |
| API downtime | Testing delays | Coordinate with DevOps |
| Token expiration | Interrupted tests | Automate token generation |
| Unclear requirements | Incorrect testing | Ongoing clarification |
| Rate limits or throttling | Test failures | Test spacing, retries |

15. Assumptions & Dependencies

- API remains stable during testing

- Credentials remain unchanged

- API documentation is accurate

- No major backend changes occur after test planning

16. Approvals

| Name | Role | Signature | Date |
| --- | --- | --- | --- |
| QA Lead | — | — | — |
| Product Owner | — | — | — |
| Dev Lead | — | — | — |